## Criterion B: Record of tasks

|  |  |
| --- | --- |
|  |  |
| Task number | Planned action | | Planned outcome | Time estimated | Target completion date | Criterion |
| 1 | First discussion with client | | Explore the problem and possible solutions | 30 minutes | 02.06.2015 | A |
| 2 | First discussion with Mr. Owen | | Confirm that the task is not overly ambitious | 10 minutes | 12.06.2015 | A |
| 3 | Second discussion with client | | Discuss the difficulties of some of the proposed extra components | 30 minutes | 18.06.2015 | A |
| 4 | Complete planning document | | Complete requirements for Criterion A | 30 minutes | 01.02.2016 | A |
| 5 | Begin designing | | Start thinking more in-depth about how a solution would be written in Java and writing ideas on paper | 1 hour | 01.08.2015 | B |
| 6 | Complete design document | | Establish a coherent plan to aid development and fulfil the requirements for criterion B | 4 hours | 03.12.2016 | B |
| 7 | Mid-development discussion with client | | Discus any problems or compromises that might arrive and inform on the general development. | 30 minutes | 15.12.2016 | C |
| 8 | Develop working first prototype | | Create a working program with room for changes suggested by client. | 6 hours | 17.12.2015 | C |
| 9 | Consult with client on prototype | | Explore any small changes the client wants to do to the program. | 30 minutes | 06.01.2016 | C |
| 10 | Make necessary changes | | Streamline the product in line with the client’s expectations. | 2 hours | 13.01.2016 | C |
| 11 | Finish development | | Create a final version of the product. | 2 hours | 02.02.2016 | C |
| 12 | Final consultation with client | | Hear the client’s feedback on the product |  | 17.02.2016 | E |
| 13 | Complete evaluation | | Look back over the creation process to complete criterion E. | 1 hour | 15.02.2016 | E |
| 14 | Film the product working | | Complete Criterion D | 30 minutes | 21.02.2016 | D |

Also video